HistorialMedico

From Single-Clinic System to Multi-Tenant SaaS

Strategy & Implementation Roadmap

Prepared for Pavel  •  June 2026

# Table of Contents

# 1. Executive Summary

HistorialMedico is currently a single-tenant electronic medical record (EMR) system, built for one practice (the codebase references “Cirugía Sureda” in its CORS configuration) on a modern .NET 9 stack with a clean Core / Application / Infrastructure / Presentation architecture. It already has the bones a SaaS product needs — JWT authentication, role-based access (Admin / User), patient records with medical history and file attachments, and a clear separation of concerns.

Turning it into a SaaS means one core architectural shift: today the system assumes there is exactly one clinic, one set of users, and one database of patients. A SaaS version must support many independent clinics (tenants) on shared infrastructure, each with its own users, patients, files, and billing relationship — without any tenant ever seeing another tenant's data.

This document lays out: who the product should target, how to restructure the architecture for multi-tenancy, what compliance and security obligations come with handling medical data, a subscription/billing model, and a phased roadmap from MVP to general availability.

## Key recommendation

Adopt a shared-database, shared-schema multi-tenancy model with a TenantId discriminator on every table, enforced through EF Core global query filters and a tenant-resolution middleware. This is the fastest path to market for a solo-doctor / small-clinic audience, keeps infrastructure costs low at low volume, and can be migrated to database-per-tenant later for large or regulation-sensitive customers if needed.

# 2. Current State Assessment

A review of the codebase shows the following architecture and constraints:

| Area | Current implementation |
| --- | --- |
| Stack | .NET 9 minimal API, EF Core, SQL Server, Swagger/OpenAPI |
| Architecture | Clean architecture: Core (entities, configs), Application (services), Infrastructure (DbContexts, migrations), Presentation (API endpoints in Program.cs) |
| Data layer | Two separate DbContexts: ApplicationDbContext (ASP.NET Identity — users, roles) and HistorialDbContext (Patients, MedicalHistories, Attachments, AdditionalPhones, ExpedienteCounters). No tenant/organization concept exists in either. |
| Auth | ASP.NET Core Identity + JWT bearer tokens, two roles (Admin, User). Token claims carry user identity and role only — no organization/tenant claim. |
| Domain model | Patient entity is pediatric-oriented (mother/father contact info, gestation, delivery, birth weight) with sequential expediente (record) numbers, medical history notes, and file attachments. |
| File storage | Attachments are written to local disk via a configurable UploadPath, organized by patient ID. Not tenant-aware and not suitable for multi-instance cloud deployment as-is. |
| CORS / config | Hard-coded origins for one organization's domains (intranet.cirugiasureda.local). Configuration is environment-based (Development/Production), not tenant-based. |
| Billing | None — no subscription, plan, payment, or usage-tracking infrastructure exists yet. |

In short: the product itself — patient records, history notes, attachments, user management — is a solid foundation. The gap is entirely in the “operate many independent customers on one platform and charge them for it” layer, which doesn't exist yet.

# 3. Target Market & Positioning

## 3.1 Who to sell to

Given the current domain model (pediatric intake fields, expediente numbering typical of Latin American clinics, Spanish-language fields throughout), the natural first audience is:

- Independent doctors and small clinics (1–10 staff) currently relying on paper records, spreadsheets, or generic tools like WhatsApp and Google Drive for patient data.

- Pediatric and family-medicine practices in Spanish-speaking markets (Mexico and broader Latin America are a strong starting point given the existing field set and naming conventions).

- Practices that need to track structured medical history, attachments (lab results, imaging, referrals), and basic contact/billing information for patients and their guardians.

## 3.2 Why this segment is a good entry point

- Lower switching costs: small practices often have no existing system, so the comparison is “this vs. paper,” not “this vs. an entrenched competitor.”

- Shorter sales cycles and no procurement committees — the doctor or office manager is the buyer.

- Price sensitivity is real, but so is willingness to pay for something that visibly saves time (faster lookups, fewer lost files, easier handoffs between staff).

- A focused niche (pediatrics/family medicine) lets the product stay simple while still feeling tailor-made, which is a strong differentiator against generic EMRs built for hospitals.

## 3.3 Positioning statement (draft)

“HistorialMedico is the simplest way for independent doctors and small clinics to keep patient records, history, and files organized, secure, and accessible from anywhere — without the complexity or cost of hospital-grade EMR software.”

# 4. Multi-Tenancy Architecture

The single biggest technical change is introducing the concept of a “tenant” (a clinic / practice / organization) and ensuring every piece of data and every request is scoped to exactly one tenant.

## 4.1 Multi-tenancy models considered

| Model | How it works | Trade-offs |
| --- | --- | --- |
| Shared DB, shared schema (TenantId column) | One database, every table gets a TenantId column; queries are filtered by tenant automatically. | Lowest cost and operational overhead; fastest to build and scale to thousands of small tenants. Requires strict discipline to avoid data leaks (mitigated with EF Core global query filters). |
| Shared DB, schema-per-tenant | One database server, separate schema per tenant. | Better isolation than the column approach, but migrations and connection management get notably more complex; awkward at large tenant counts. |
| Database-per-tenant | Each clinic gets its own database (and possibly its own app instance). | Strongest isolation and easiest “export my data and leave” story; highest infrastructure cost and operational complexity. Usually reserved for large/enterprise or regulation-heavy customers. |

## 4.2 Recommended approach: shared database with TenantId

For a product targeting solo doctors and small clinics, cost-efficiency and speed to market matter more than the marginal isolation benefits of separate databases. The recommended path:

- Add a Tenant (or “Clinic” / “Organization”) entity: Id, Name, Subdomain/Slug, Plan, BillingStatus, CreatedAt, etc.

- Add a TenantId foreign key to every tenant-scoped entity: Patient, MedicalHistory, Attachment, AdditionalPhone, ExpedienteCounter, and to the User/Identity tables (a user belongs to a tenant; a “super-admin” role can exist outside any tenant for platform operators).

- Enforce isolation at the data-access layer with EF Core global query filters (HasQueryFilter) on HistorialDbContext and ApplicationDbContext, scoped to an injected “current tenant” value — so it is structurally impossible for a query to accidentally cross tenant boundaries.

- Resolve the current tenant per request via middleware: from the authenticated user's JWT claim (TenantId), or from a subdomain/custom domain mapping for the public-facing app, and inject it into a scoped ICurrentTenantService consumed by the DbContexts and services.

- Update JWT issuance (UserService) to embed a TenantId claim at login, and update authorization so every protected endpoint is implicitly tenant-scoped.

- Replace the hard-coded ExpedienteCounter logic so record numbering is generated per tenant, not globally.

## 4.3 File storage

Local-disk storage (the current UploadPath approach) does not work for a multi-instance, cloud-hosted SaaS. Move attachments to object storage (e.g., Azure Blob Storage or Amazon S3), with a key prefix per tenant (tenants/{tenantId}/patients/{patientId}/...) and short-lived signed URLs for downloads. This also simplifies backup, retention policies, and per-tenant storage quotas tied to subscription plans.

## 4.4 Configuration & branding

- Replace hard-coded CORS origins with a tenant/domain registry so each clinic can use a subdomain (e.g., clinica-sureda.historialmedico.app) or eventually a custom domain.

- Centralize environment configuration (connection strings, JWT secrets, storage credentials) in a secrets manager rather than appsettings files, since production secrets currently live in source-controlled JSON.

- Plan for light per-tenant branding (clinic name/logo on PDFs and the portal) — a small touch that matters a lot to small-business buyers.

# 5. Security & Compliance Considerations

Medical record data is among the most sensitive categories of personal data, and storing it for many independent practices raises the compliance bar substantially compared to a single in-house deployment. Key areas to address before onboarding paying customers:

- Data protection law: identify which jurisdictions you'll sell into and the applicable rules (e.g., Mexico's Ley Federal de Protección de Datos Personales en Posesión de los Particulares and NOM-024 for electronic health records; GDPR if expanding to the EU; HIPAA if targeting the U.S.). This determines requirements like data residency, breach notification, and patient consent handling.

- Encryption: enforce TLS in transit; encrypt sensitive fields and attachments at rest; ensure backups are encrypted.

- Audit logging: record who accessed or changed which patient record and when — expected by regulators and often requested by clinics themselves.

- Tenant isolation testing: automated tests that specifically try to access another tenant's data and assert failure; this should be a release gate, not an afterthought.

- Secrets management: move JWT signing keys, DB credentials, and storage keys out of source-controlled appsettings files and into a managed secrets store (Azure Key Vault, AWS Secrets Manager, etc.).

- Backups & data portability: automated backups per tenant, and a clear “export your data” path — both a trust signal for buyers and frequently a legal requirement.

- Business Associate / Data Processing Agreements: small practices will likely ask for a contract describing how their patients' data is handled — plan to have a template ready.

None of this blocks an early pilot with a friendly clinic, but it does need to be substantially in place before any broad commercial launch handling real patient data.

# 6. Subscription & Billing Model

## 6.1 Suggested plan structure

A simple, transparent tiered model fits the target buyer best — solo doctors and small clinics want to know exactly what they'll pay and won't tolerate usage-based surprises early on.

| Tier | Fits | Illustrative limits / features |
| --- | --- | --- |
| Solo | Individual practitioner | 1 user, capped patient count, baseline storage, core record-keeping and attachments |
| Clinic | Small practice, 2–10 staff | Multiple users with roles, higher patient/storage caps, basic reporting |
| Growth | Larger or multi-location practices | Larger limits, priority support, export tools, custom branding |

- Monthly and annual billing (with a discount for annual) is the standard expectation — Stripe Billing handles subscriptions, invoicing, dunning, and proration well and integrates cleanly with .NET.

- Offer a free trial (e.g., 14–30 days) rather than a permanently free tier — it reduces support burden while still lowering the barrier to “try it.”

- Track usage that maps to plan limits (active patients, storage used, active users) so upgrade prompts are based on real usage, not guesswork.

## 6.2 What needs to be built

- A Subscription/Plan model tied to each Tenant, with status (trialing, active, past_due, canceled).

- A billing integration (Stripe is the pragmatic default) for checkout, webhooks (payment succeeded/failed, subscription changed), and a customer self-service portal.

- Plan-aware authorization: gate features and enforce limits (user count, patient count, storage) based on the tenant's current plan.

- An onboarding flow: sign-up → create tenant → create first admin user → start trial → collect payment method before/at trial end.

# 7. Phased Roadmap

## Phase 0 — Foundations (4–6 weeks)

- Introduce the Tenant entity and TenantId across all relevant tables and migrations.

- Build tenant-resolution middleware and EF Core global query filters; add the TenantId claim to JWTs.

- Move file attachments from local disk to object storage with tenant-prefixed keys.

- Move secrets out of source-controlled config files into a secrets manager.

- Write automated cross-tenant isolation tests as a standing release gate.

## Phase 1 — Self-serve onboarding & billing (4–6 weeks)

- Build sign-up flow: new tenant creation, first admin user, subdomain assignment.

- Integrate Stripe Billing: plans, trials, checkout, webhooks, customer portal.

- Add plan-aware limits (users, patients, storage) and upgrade prompts.

- Replace hard-coded CORS/domain configuration with a tenant/domain registry.

## Phase 2 — Pilot with real clinics (4–8 weeks, run in parallel with Phase 1 hardening)

- Onboard 2–5 friendly clinics (ideally including the existing Cirugía Sureda relationship as an early reference customer).

- Stand up audit logging, encrypted backups, and a basic data-export tool.

- Draft and circulate a data-processing / confidentiality agreement template for clinics.

- Collect structured feedback and prioritize the highest-friction gaps before wider launch.

## Phase 3 — Public launch & growth (ongoing)

- Open self-serve sign-up to the broader market with the validated pricing tiers.

- Add light per-tenant branding (clinic name/logo on the portal and exported documents).

- Build basic reporting/analytics (patients seen, attachments stored, active users) as an upsell into higher tiers.

- Revisit the multi-tenancy model if/when large or regulation-heavy customers require database-per-tenant isolation.

# 8. Risks & Open Questions

- Data residency: if pursuing customers in specific countries (e.g., Mexico), confirm whether local regulations require patient data to be hosted within that country — this can affect cloud region choice from day one.

- Existing customer transition: Cirugía Sureda's current data and workflows will need a migration plan into the new multi-tenant model without disruption — this is also a chance to validate the new architecture with a real, willing customer.

- Domain specialization: the current field set leans pediatric/family medicine. Decide early whether to stay specialized (stronger fit, smaller addressable market) or generalize the record model (broader market, more configuration complexity).

- Localization: the product is currently Spanish-only with Latin American conventions; confirm whether that is the deliberate initial market or whether English/other-locale support belongs on the roadmap.

- Support load: small-practice buyers often need more hand-holding than enterprise buyers expect to provide themselves — budget for onboarding support and in-app guidance, not just the software itself.

This roadmap is intentionally sequenced so that the riskiest and most foundational change — multi-tenancy — happens first and is proven out with real isolation tests before any billing or public-launch work is layered on top of it.